FENRIR

PRODUCT REQUIREMENTS DOCUMENT

Online Gaming Website

Prepared by: Aasha Vashist
Version 1.0.0  |  June 2026

# Table of Contents

1.  Product Overview

2.  Product Vision

3.  Target Audience

4.  Core Features

5.  Key Objectives & Success Metrics

6.  Monetization Strategy

7.  Scope of Work

8.  Technical Stack

9.  Project Timeline

10. Resource Requirements

11. Assets & Design System

12. UI/UX Reference Design

13. Development Setup Instructions

14. Project Structure

15. Deployment Strategy

# 1. Product Overview

Fenrir is a full-stack online gaming platform built with modern web technologies. It serves as a unified hub for gamers to discover, play, and discuss their favorite games. The platform fosters a vibrant community where users can track achievements, compete on leaderboards, and engage in real-time multiplayer sessions. The MVP targets 10,000 concurrent users within a 12-week delivery timeline.

# 2. Product Vision

To become the leading online gaming platform that connects players worldwide through seamless matchmaking, competitive leaderboards, community engagement, and live streaming — all delivered with high performance and low latency.

# 3. Target Audience

Primary: Casual and mid-core gamers aged 16-35

Secondary: Game developers seeking a platform to showcase indie titles

Tertiary: Esports enthusiasts looking for tournament organization tools

# 4. Core Features

User registration and profile management

Game library with search and filtering capabilities

Real-time multiplayer matchmaking

Leaderboards and achievement tracking

Community forums and discussion boards

Live streaming integration

In-game chat and messaging system

Admin panel for content management

# 5. Key Objectives & Success Metrics

### Objectives

Launch MVP within 12 weeks supporting 10,000 concurrent users

Achieve 50,000 registered users within the first 6 months

Maintain 99.9% uptime during peak gaming hours

Provide sub-100ms latency for real-time gameplay

### Success Metrics

Daily Active Users (DAU) and Monthly Active Users (MAU)

Average session duration

User retention rates (D1, D7, D30)

Matchmaking success rate

Community engagement metrics

# 6. Monetization Strategy

Freemium model with premium subscription tiers

In-platform currency for cosmetic items

Sponsored tournaments and advertising

Revenue sharing with game developers

# 7. Scope of Work

## 7.1 In-Scope Deliverables

a. Frontend Development

Responsive web application using React.js

Game discovery and library pages

User profile and dashboard

Real-time matchmaking interface

Community forum and chat UI

Admin panel for content management

b. Backend Development

RESTful API architecture using Node.js/Express

WebSocket server for real-time communication

User authentication (JWT-based)

Game state synchronization service

Matchmaking algorithm implementation

Database design and management (PostgreSQL + Redis)

c. Infrastructure

Cloud deployment on AWS (EC2, S3, RDS)

CI/CD pipeline setup (GitHub Actions)

Load balancing and auto-scaling configuration

Monitoring and logging (CloudWatch)

d. Documentation

API documentation (Swagger/OpenAPI)

Deployment and operations guide

Developer onboarding documentation

## 7.2 Out-of-Scope (Phase 2)

Native mobile app development (iOS/Android)

Game development (assets, engine, logic)

Payment gateway integration

Third-party platform integrations

# 8. Technical Stack

| Frontend | React.js, Redux, Tailwind CSS |
| --- | --- |
| Backend | Node.js, Express, Socket.io |
| Database | PostgreSQL, Redis |
| Cloud | AWS (EC2, S3, RDS, ElastiCache) |
| DevOps | Docker, GitHub Actions, Nginx |
| Auth | JWT-based authentication |

# 9. Project Timeline

| Phase | Duration |
| --- | --- |
| Phase 0: Planning and Design | Weeks 1-2 |
| Phase 1: Core Infrastructure | Weeks 3-4 |
| Phase 2: User System Development | Weeks 5-6 |
| Phase 3: Game Integration | Weeks 7-8 |
| Phase 4: Community Features | Weeks 9-10 |
| Phase 5: Testing and Launch | Weeks 11-12 |

# 10. Resource Requirements

2 Frontend Developers – React.js expertise

2 Backend Developers – Node.js, PostgreSQL, Redis

1 DevOps Engineer – AWS, Docker, CI/CD

1 QA Engineer – Testing automation

1 UI/UX Designer – Figma, design systems

1 Project Manager – Agile/Scrum

# 11. Assets & Design System

## 11.1 Visual Assets

Logo files (SVG/PNG): 4 variants (light, dark, icon, full)

Hero banners: 1920x1080px, 3 variations

Game thumbnail templates: 400x300px

User avatar set: 20 unique, 128x128px

Background patterns: 8 seamless PNG/SVG

Icon set: 120+ game icons in SVG sprite

Loading animations: 5 animated sequences

Screenshot mockups: 6 browser/device templates

## 11.2 Audio Assets

Background music: 5 tracks (menu, lobby, gameplay, victory, defeat)

UI sound effects: 30+ sounds

Gameplay SFX: 50+ sounds

Voice-over pack: English narration

Ambient sounds: 10 environment loops

## 11.3 Typography

Primary font: Orbitron (headings) – weights 400, 600, 700, 900

Secondary font: Inter (body text) – weights 300, 400, 500, 600, 700

Monospace font: JetBrains Mono (code/chat) – weights 400, 500

Game font: Press Start 2P (retro/arcade) – weight 400

## 11.4 Color Palette

| Color Name | Hex Code |
| --- | --- |
| Primary Dark | #1a1a2e |
| Primary Mid | #16213e |
| Primary Light | #0f3460 |
| Accent / CTA | #e94560 |
| Success | #2ecc71 |
| Warning | #f39c12 |
| Error | #e74c3c |
| Text Primary | #ffffff |
| Text Secondary | #b0b0b0 |
| Background | #0a0a1a |

## 11.5 File Naming Conventions

Icons:   icon_<name>_<size>.ext  (e.g., icon_settings_24.svg)

Images:   img_<category>_<name>.ext  (e.g., img_banner_summer.png)

Audio:   sfx_<category>_<name>.ext  (e.g., sfx_ui_click.wav)

Fonts:   <fontname>-<weight>.ext  (e.g., Orbitron-Bold.ttf)

# 12. UI/UX Reference Design

The reference image (reference_image.png) serves as the visual prototype for the platform landing page and dashboard layout. It was designed at 1440x900 pixels resolution in PNG format using the defined color palette with hexagonal grid patterns and gaming-themed geometric accents.

Key UI components showcased in the reference design:

Top Navigation Bar: Fenrir logo, nav links, user profile avatar

Hero Section: FENRIR title with tagline and subtitle

Key Metrics Row: 50K+ users, 500+ games, 99.9% uptime, <100ms, 10K concurrent

Game Categories Panel: Action, Strategy, RPG, Sports, Puzzle, Racing

Feature Cards: Matchmaking, Leaderboards, Community, Streaming, Multiplayer, Achievements

Live Activity Feed: Real-time player updates with avatars and timestamps

Tech Stack Bar: React, Node.js, PostgreSQL, Redis, AWS, Socket.io, Docker, Nginx, GitHub

# 13. Development Setup Instructions

### Prerequisites

Node.js v18+ and npm v9+

PostgreSQL 14+

Redis 6+

Docker (optional, for containerized setup)

### Setup Steps

1. Clone the Repository:

git clone https://github.com/aasha-vashist/fenrir-gaming.git

2. Environment Configuration:

Copy .env.example to .env and configure DATABASE_URL, REDIS_URL, JWT_SECRET, and AWS credentials.

3. Install Dependencies:

npm install

4. Database Setup:

npm run db:migrate
npm run db:seed

5. Start Development Servers:

Terminal 1: npm run dev:server  (Backend API on port 4000)

Terminal 2: npm run dev:client  (Frontend on port 3000)

Terminal 3: npm run dev:ws      (WebSocket server)

### Available Commands

| Command | Description |
| --- | --- |
| npm run dev | Start all dev servers concurrently |
| npm run build | Production build |
| npm test | Run test suite |
| npm run lint | Lint codebase |
| npm run format | Format code with Prettier |

# 14. Project Structure

fenrir-gaming/
├── client/          # React frontend
├── server/          # Express API server
├── ws/              # WebSocket server
├── shared/          # Shared types and utilities
├── docs/            # Documentation
└── infra/           # Infrastructure as code

# 15. Deployment Strategy

Platform: AWS cloud infrastructure (EC2, S3, RDS, ElastiCache)

Containerization: Docker for consistent deployment

CI/CD: GitHub Actions for automated pipelines

Load Balancing: Auto-scaling groups with Nginx

Monitoring: AWS CloudWatch for logging

Build & Deploy:

npm run build
npm run deploy    (requires configured AWS CLI)

— End of Document —